UNIVERSITY OF ZULULAND

DEPARTMENT OF COMPUTER SCIENCE

# 4CPS501B
MILESTONE 1

TEAM, PROBLEM AND PROPOSAL

| Field | Details |
| --- | --- |
| Module | 4CPS501B — Cloud Computing / Distributed Computing Part B |
| Practical | Cloud-Based Event Service |
| Milestone | Milestone 1 — Problem and Proposal |
| Work period | 24 August – 6 September 2026 |
| Submission date | 6 September 2026 |
| Team | Group 3 |

# 1. Milestone 1 Overview

This proposal defines a small cloud-based event service for students uploading academic files. The system focuses on one event: a student uploads one file for submission. The request is validated, the file is checked against agreed rules, the file is stored in durable object storage, submission metadata is recorded, structured logs are produced, and an acknowledgement containing a unique submission/request identifier is returned to the student.

The scope is deliberately small so that the team can build one complete end-to-end upload path rather than a large learning-management system. The proposal uses synthetic student references and safe demonstration files only. It does not require access to real university student records or production learning systems.

1.1 Milestone 1 deliverables covered

Team charter: members, roles, communication, review rule, and conflict/escalation process.

- Problem definition: users/event source, need, scope, exclusions, assumptions, and privacy boundary.

- Event contract: example JSON, required fields, types, validation rules, and response/result.

- Success criteria: measurable functional and quality criteria.

- Initial architecture: components, data flow, trust boundary, persistent state, and logs.

- Platform decision: preferred option, fallback, prerequisites, risks, and cost exposure.

- Work plan: tasks, owners, review points, and milestone integration dates.

## 1.2 Proposed service in one sentence

A student selects a file → the upload endpoint receives it → the service validates the file and metadata → the file is stored → submission metadata and logs are recorded → the student receives a submission ID and status.

# 2. Team Charter

The group will work as one integrated engineering team. Each member has a primary accountability, but no member is restricted to only one component. Every member must understand the complete event path and review at least one other member's work.

| Team member | Student no. | Primary role | Main Milestone 1 responsibility |
| --- | --- | --- | --- |
| Abongile Sigidi | 202121130 | Architecture & Integration Lead | Requirements, architecture, interfaces, integration sequence |
| Mbalenhle Precide Shandu | 202209456 | Cloud Platform & Security Lead | Platform comparison, access, security assumptions, teardown planning |
| Xolani Thwala | 202032283 | Function/Application Developer | Event fields, validation rules, processing logic, testable behaviour |
| Xolile Wendy Sibiya | 202223792 | Data & Observability Lead | Ticket schema, persistent state, correlation ID, logging requirements |
| Nokwanda Amanda Mlotshwa | 230011945 | QA, Cost & Documentation Lead | Success criteria, plan, evidence structure, report quality and cost notes |

## 2.1 Communication and meeting rhythm

| Item | Team agreement |
| --- | --- |
| Primary communication | WhatsApp or Microsoft Teams group for day-to-day coordination. |
| Repository | One shared Git repository. All important work must be traceable through issues, commits, pull requests or reviews. |
| Meeting rhythm | Short team meeting at least twice per week during the milestone, plus an integration/review meeting before submission. |
| Decision recording | Important technical decisions are recorded in architecture/decisions/ using a short decision-record format. |
| Response expectation | Members should acknowledge important project messages within an agreed reasonable period and communicate blockers early. |
| Evidence | Meeting notes, task board, commits, reviews, diagrams and milestone evidence are retained in the repository. |

## 2.2 Review rule

No major architecture, event-contract or platform change is treated as final until at least one other member reviews it. Code or configuration changes should be merged only after another member checks that the change matches the requirement, does not expose secrets, and can be explained by the team.

## 2.3 Conflict and escalation process

- The members first discuss the issue using the agreed requirement, evidence and deadline rather than personal preference.

- If the issue is technical, compare the alternatives against scope, reliability, security, cost, accessibility and team skill.

- If agreement cannot be reached, the Architecture & Integration Lead records the options and coordinates a team vote/decision.

- If a member is repeatedly unavailable, a platform dependency blocks progress, or the issue may affect assessment fairness, the matter is escalated to the lecturer with evidence of the attempts made.

- No member may hide work, credentials or configuration in a private account that prevents the rest of the team from reproducing the project.

# 3. Problem Definition

## 3.1 Problem statement

Students often need to upload assignments, practical evidence or other academic files electronically. An upload may fail because the file is missing, the format is not allowed, the file is too large, or required submission information is incomplete. If the process does not return a clear identifier and durable record, the student may be unsure whether the file was successfully received, while the institution may have weak evidence of what was submitted and when.

The proposed service addresses this narrow problem by accepting one student file-upload request, validating the file and required metadata, generating a unique submission identifier, storing the file in durable object storage, recording submission metadata and structured logs, and returning a clear acknowledgement. It is not intended to replace a complete Learning Management System (LMS).

## 3.2 Users and event source

| Element | Definition |
| --- | --- |
| Primary user | University student who needs to upload one academic file. |
| Event source | A simple upload form, API client or test event that sends one file plus required metadata to an upload endpoint. |
| Secondary stakeholder | file submission staff who need a valid, traceable ticket record. |
| System operator | Authorised project/team workload identity used to deploy, operate and observe the service. |

## 3.3 Need and harm caused by the current problem

- A student may believe a file was submitted even when an upload failed or was rejected.

- Files with unsupported formats, excessive size or missing metadata can create inconsistent submissions.

- Without a unique submission ID, it can be difficult to trace a specific upload from request to stored object and log entry.

- Without structured logs, the team cannot easily prove whether an upload was accepted, rejected or failed because of a dependency.

- Poorly designed upload services can collect unnecessary personal data or allow unsafe file names and unsupported file types.

## 3.4 Scope

| In scope | Out of scope |
| --- | --- |
| Submit one academic file with a defined set of metadata. | A complete Learning Management System (LMS) or full student portal. |
| Validate required metadata, allowed file type, safe file name and file-size limit. | Real integration with university identity, registration or LMS databases. |
| Generate/retain a unique submission/correlation ID. | Real e-mail/SMS notification or marking workflow in Milestone 1. |
| Apply one useful rule: accept only approved file types/sizes and create a safe storage key. | Virus scanning, plagiarism checking, marking or grading of uploaded files. |
| Persist the accepted file and submission metadata. | Live access to production university systems or real assessment records. |
| Produce structured logs for accepted, rejected and failed requests. | Collection of real passwords, identity numbers, financial data or sensitive student records. |
| Return a safe upload acknowledgement or validation error. | Multiple unrelated submission workflows or assessment types. |

## 3.5 Assumptions

- The team will use only lecturer-approved cloud accounts, sandboxes or local emulation.

- All student identifiers, course codes and uploaded demonstration files will be synthetic or anonymised.

- A simple upload form, API client or command-line request is sufficient; a complete LMS interface is not required.

- The first version processes one file upload independently and keeps the uploaded file and submission metadata in durable storage rather than function memory.

- Cloud service names may be refined in Milestone 2, but the logical roles remain upload source, endpoint/trigger, validator/processor, object storage, metadata store and observability.

## 3.6 Ethical and privacy boundary

PRIVACY RULE : The project will not collect real student numbers, passwords, identity numbers, health information, financial information, or other sensitive personal data. Demonstrations will use synthetic identifiers such as STU-DEMO-001.

The event contains only the minimum metadata needed to demonstrate a file submission. Uploaded demonstration files must not contain real sensitive student information. Logs will record technical metadata such as submission ID, status and validation outcome, but will not contain secrets or unnecessary file contents. Repository files and screenshots must not expose passwords, access keys, tokens or populated environment files.

# 4. Event Contract — SubmitStudentFile

The event contract is the agreement between the student upload source and the service. It defines the file metadata and validation behaviour so the team can test valid uploads, invalid uploads and dependency failures consistently.

## 4.1 Example valid event

{
  "student_ref": "STU-DEMO-001",
  "course_code": "4CPS501B",
  "assessment": "Milestone-1",
  "file_name": "milestone1.pdf",
  "content_type": "application/pdf",
  "file_size_bytes": 524288
}

## 4.2 Field definitions and validation

| Field | Type | Required | Validation rule | Purpose |
| --- | --- | --- | --- | --- |
| student_ref | string | Yes | 3–30 characters; synthetic/anonymised identifier. | Links the upload to a demo user without real sensitive data. |
| course_code | string | Yes | 2–20 characters; letters/numbers/hyphen only. | Identifies the course/module for the submission. |
| assessment | string | Yes | 2–50 characters; safe text. | Identifies the assessment or milestone. |
| file_name | string | Yes | 1–120 characters; safe basename; no path traversal. | Original display name of the uploaded file. |
| content_type | string | Yes | Allowed initially: application/pdf, DOCX MIME type, text/plain. | Prevents unsupported file types. |
| file_size_bytes | integer | Yes | Greater than 0 and not above agreed limit (e.g. 10 MB). | Rejects empty or oversized files. |

## 4.3 Processing rule

After validation, the processor generates a unique submission/request ID and creates a safe storage key. The service checks that the file name and type are allowed and that the size is within the agreed limit. A valid file is stored in durable object storage, while a small metadata record stores the student reference, course code, assessment, original file name, upload time, storage key and status. Invalid uploads are rejected before durable submission state is created.

## 4.4 Example successful result

{
  "status": "accepted",
  "submission_id": "FILE-7F2A91C4",
  "file_name": "milestone1.pdf",
  "message": "Your file was uploaded and recorded successfully."
}

## 4.5 Example invalid request and safe response

Example: the file type is not allowed or the file exceeds the configured maximum size.

{
  "student_ref": "STU-DEMO-002",
  "course_code": "4CPS501B",
  "assessment": "Milestone-1",
  "file_name": "program.exe",
  "content_type": "application/x-msdownload",
  "file_size_bytes": 524288
}

{
  "status": "rejected",
  "error": "VALIDATION_ERROR",
  "message": "Unsupported file type. Upload PDF, DOCX or TXT only."
}

The invalid upload must not create a valid submission record or accepted file object. A structured rejection log is produced without storing secrets or unnecessary file content.

# 5. Measurable Success Criteria

The following criteria are written as observable outcomes so they can be tested later. They avoid vague statements such as 'the system should work well'.

## 5.1 Functional criteria

| ID | Criterion | How it will be proven |
| --- | --- | --- |
| F1 | The service accepts one file when all required metadata, file type and size are valid. | Upload a valid PDF/DOCX/TXT and show an accepted response. |
| F2 | The service rejects a missing file, unsupported type, unsafe name or oversized file with a safe meaningful error. | Run invalid upload cases and show rejection plus no accepted submission state. |
| F3 | The service stores every accepted file in durable object storage. | Retrieve/show the stored object using its storage key. |
| F4 | Every accepted upload receives a unique submission/correlation ID. | Show the same ID in response, logs and metadata record. |
| F5 | The service stores submission metadata separately from the file content. | Show metadata containing course, assessment, file name, storage key, status and timestamp. |
| F6 | The system produces structured logs for accepted, rejected and failed upload execution. | Show logs with status, timestamp and submission ID where applicable. |

## 5.2 Quality criteria

| ID | Criterion | How it will be proven |
| --- | --- | --- |
| Q1 | A team member can reproduce the upload environment from documented prerequisites and commands. | Clean-machine/project reproduction using README instructions. |
| Q2 | No passwords, access keys, tokens, real sensitive student files or populated secret files appear in repository/report/screenshots. | Repository/manual secret and data check. |
| Q3 | Storage and processing permissions follow least privilege where supported. | Permission/configuration evidence and security checklist. |
| Q4 | At least one storage/dependency failure produces an observable safe error or recovery behaviour. | Controlled failure test, such as storage unavailable/permission denied, with logs and response. |
| Q5 | The team can explain storage/request/logging cost assumptions and can stop/delete resources after evidence is collected. | Cost note, resource inventory and teardown procedure. |
| Q6 | Architecture, event contract, tests and contribution evidence are version controlled. | Repository paths, commits/reviews and milestone evidence pack. |

# 6. Initial Architecture

Milestone 1 uses logical component roles. The preferred AWS mapping is shown in brackets, but the design can be reproduced locally if the cloud route is blocked.

| 1. File Source Student / Upload Client | 2. Upload Endpoint API Gateway / S3 | 3. Validator AWS Lambda | 4. Durable Storage S3 + DynamoDB | 5. Observability CloudWatch Logs | 6. Response Submission ID + status |
| --- | --- | --- | --- | --- | --- |

Data flow:  Student/file source  →  upload endpoint  →  validation/processing  →  object storage + metadata  →  structured logs  →  acknowledgement

## 6.1 Component responsibilities

| Component | Responsibility | Input / output | Evidence later |
| --- | --- | --- | --- |
| Student/file source | Selects one academic file and supplies synthetic submission metadata. | File + metadata → upload request | Saved sample file / client output |
| Endpoint / trigger | Receives upload request or storage event and passes it to processing. | HTTP/file event → invocation | Endpoint/trigger configuration |
| Validator / processor | Validates metadata, type, size and name; generates submission ID/storage key; handles errors. | Upload event → accepted metadata / error | Code, unit tests and structured logs |
| Object storage | Keeps accepted file content durably outside the replaceable processor. | File bytes → stored object | Stored object linked by storage key |
| Metadata store | Keeps small submission record: ID, student ref, course, assessment, file name, key, status, timestamp. | Processed metadata → durable record | Metadata item linked by submission ID |
| Observability / response | Records accepted/rejected/failed execution and returns safe status. | Log + acknowledgement | Correlation trace and client response |

## 6.2 Trust boundary and data handling

The main trust boundary is between the student's device/API client and the managed cloud environment. Every file and metadata field crossing this boundary is treated as untrusted. The service validates allowed file type, file size, required metadata and safe file naming before accepting the upload. Durable file content belongs in object storage; submission metadata belongs in a durable database/store. The processor receives only the permissions required to write the project upload location, metadata and logs.

TRACEABILITY : Each accepted request must have one correlation/request ID that links the input, processing log, stored result and response.

# 7. Platform / Environment Decision Record

## 7.1 Decision

Preferred route: AWS native serverless using an upload endpoint/trigger, AWS Lambda for validation/processing, Amazon S3 for durable file storage, DynamoDB for submission metadata, and CloudWatch for logs. Fallback route: AWS SAM local development with lecturer-approved local storage/emulation where required.

## 7.2 Context

The project must demonstrate event-driven processing, persistence, observability, security reasoning, reproducibility and cost control. The selected route must also fit a short practical window and avoid dependence on unapproved personal payment details.

## 7.3 Options compared

| Criterion | AWS native serverless — Preferred | AWS SAM local — Fallback |
| --- | --- | --- |
| Endpoint/processing | API Gateway/S3 event + Lambda provide a direct managed/serverless upload path. | Local API and Lambda-style validation can be built/invoked using SAM CLI. |
| Persistence | Amazon S3 stores file objects; DynamoDB stores submission metadata. | Local/mock storage can support development; unverified cloud storage behaviour must be stated. |
| Observability | CloudWatch supports structured upload logs and metrics. | Local function output/logging supports development evidence but not all cloud observability behaviour. |
| Security learning | Direct IAM, S3 access policy and managed-service permission experience. | Partial IAM/service fidelity; storage and permission assumptions must be documented. |
| Reproducibility | Infrastructure template plus documented deploy/delete and bucket/table setup. | template.yaml, source, event samples and tests can be version controlled. |
| Cost exposure | Possible request, storage and logging charges; requires approved account/sandbox and teardown. | Runs locally; avoids routine public-cloud charges. |
| Main risk | Account access, billing, S3/IAM configuration and incomplete teardown. | Does not reproduce every S3/cloud integration or IAM behaviour. |

## 7.4 Rationale

AWS native serverless is preferred because it maps naturally to a file-upload event service. An HTTP/API or S3 upload flow can trigger a small stateless Lambda function, Amazon S3 is designed for durable object storage, DynamoDB can retain the small submission metadata record, and CloudWatch can provide traceable logs. AWS SAM local remains a useful fallback for developing and testing the Lambda/API logic without depending on continuous public-cloud access.

## 7.5 Prerequisites, risks and controls

| Area | Requirement / risk | Milestone 1 control |
| --- | --- | --- |
| Access | AWS account/sandbox may be unavailable or restricted. | Confirm lecturer-approved access before creating resources; keep SAM local ready. |
| Billing | Cloud resources may generate charges. | Do not use personal payment details without lecturer approval; use minimal resources and teardown instructions. |
| IAM | Permissions can be confusing or accidentally broad. | Use least privilege and never share administrator credentials. |
| Secrets | Keys/tokens could be committed accidentally. | Use safe placeholders/.env.example only; never commit populated secret files. |
| Region/configuration | Resources may be created in the wrong region or left running. | Document region, resource inventory and delete/stop procedure. |
| Local fidelity | SAM local does not reproduce every AWS integration/IAM behaviour. | Clearly state what remains unverified in real AWS. |

## 7.6 Consequences

- The team must keep the processor stateless and place uploaded files and submission metadata in durable storage.

- The team must document deployment and teardown, not only application code.

- The team must prove traceability using a request/correlation ID.

- If the fallback is used, the report must clearly distinguish emulated/local behaviour from behaviour validated in the real cloud.

# 8. Initial Work Breakdown and Integration Plan

The plan below gives each task an owner while keeping review and integration shared.

| Date / window | Task | Owner | Acceptance / integration point |
| --- | --- | --- | --- |
| 24–25 Aug | Confirm team charter, communication channel, repository and role allocation. | All of us | All five members have repository access and roles are recorded. |
| 25–27 Aug | Refine problem, user, scope, exclusions and privacy boundary. | Abongile + Amanda | Problem is narrow and uses synthetic/anonymised data only. |
| 27–29 Aug | Define event JSON, field types, validation rules, response and processing rule. | Xolani + Wendy | Valid and invalid event samples agreed by the team. |
| 29–31 Aug | Write measurable functional and quality success criteria. | Amanda + xolani | At least four functional and four quality criteria are testable. |
| 31 Aug–2 Sep | Draw initial architecture and trust boundary; identify persistent state and logs. | Abongile + Xolile | Diagram shows input, code, durable state, logs and response. |
| 1–3 Sep | Compare platform routes, prerequisites, risk and cost exposure. | Mbalenhle + Amanda | Preferred AWS route and SAM local fallback recorded. |
| 3–4 Sep | Cross-review all Milestone 1 artefacts and check repository structure. | All of us | Every major artefact reviewed by at least one other member. |
| 4–5 Sep | Integrate final Milestone 1 evidence pack and run acceptance checklist. | Abongile + Amanda | One consistent proposal; no conflicting field names or architecture. |
| 6 Sep | Final team review and LMS submission. | All of us | Submission receipt retained; exact repository/evidence version recorded. |

## 8.1 Recommended repository structure

README.md
architecture/
  diagrams/
  decisions/
  threat-model/
infra/
src/
tests/
evidence/
  milestone-1/
  milestone-2/
  milestone-3/
  final/
report/
scripts/
.env.example

## 8.2 Milestone 1 evidence files

- evidence/milestone-1/team-charter.pdf or .docx

- evidence/milestone-1/problem-definition.pdf or .docx

- evidence/milestone-1/event-contract.json plus field/validation notes

- evidence/milestone-1/success-criteria.md

- architecture/diagrams/milestone-1-initial-architecture.png or source diagram

- architecture/decisions/ADR-001-platform-route.md

- evidence/milestone-1/work-plan.md or task-board export

# 9. Milestone 1 Acceptance Checklist

| Handbook acceptance point | Status / evidence |
| --- | --- |
| Problem is narrow enough for one working vertical slice by the end of Milestone 3. | YES — one event: SubmitStudentFile. |
| Event fields and validation rules are explicit. | YES — five input fields with type, required status and validation. |
| Success criteria describe observable outcomes. | YES — F1–F6 and Q1–Q6 include evidence methods. |
| Platform can be accessed without unapproved payment details. | TO CONFIRM — lecturer-approved AWS access; SAM local is the fallback. |
| Initial diagram shows input, code, retained state and evidence. | YES — event source, endpoint, Lambda, DynamoDB, CloudWatch and response are identified. |
| Every work item has an owner while integration/review are shared. | YES — work plan assigns primary owners and shared reviews. |

# 10. Lecturer Review Questions — Prepared Answers

| Question | Prepared answer |
| --- | --- |
| What single event starts the system? | A student uploads one academic file with the required submission metadata. |
| What useful state or downstream event proves processing occurred? | The file exists in durable object storage and a metadata record exists with the same submission ID/storage key; logs show the processing result. |
| Which part is intentionally out of scope? | A complete LMS, real identity integration, plagiarism checking, marking/grading, production notifications and multiple unrelated workflows. |
| What will the team show if the input is invalid? | A safe validation error for missing/unsupported/oversized input, a rejection log and evidence that no valid submission was created. |
| Which platform dependency is most likely to block the team, and what is the fallback? | Approved AWS access/billing or S3/IAM permissions may block the team. The fallback is AWS SAM local with approved local/emulated storage. |

# 11. Short Conclusion

The proposed Cloud-Based Student File Upload and Submission Service satisfies the Milestone 1 objective because it defines one bounded event-processing problem, one clear student upload journey, an explicit event contract, measurable success criteria, an initial cloud architecture, a preferred platform with a fallback, and a team integration plan. The design is intentionally small, testable and privacy-conscious so later milestones can prove a complete upload path with valid, invalid and dependency-failure evidence.

# Appendix A — Milestone 1 Decision Summary

| Decision | Selected position |
| --- | --- |
| Problem pattern | Student file upload / submission |
| Single event | SubmitStudentFile |
| Primary user | University student |
| Useful processing | Validate metadata/file type/size/name, generate submission ID and safe storage key |
| Durable result | Stored file object plus submission metadata record |
| Traceability | One submission/correlation ID across response, log, metadata and stored object |
| Preferred platform | AWS native serverless: API Gateway/S3 + Lambda + S3 + DynamoDB + CloudWatch |
| Fallback | AWS SAM local development with approved local/emulated storage |
| Preferred logical architecture | File source → upload endpoint/trigger → validator/processor → object storage + metadata → logs → response |
| Data policy | Synthetic/anonymised metadata and safe demonstration files only; no secrets or real sensitive student data |

# Appendix B — Team Details to Complete Before Submission

| Required team-specific item | Value |
| --- | --- |
| Group number | Group 3 |
| Member 1 name + student number | Abongile Sigidi (202121130) |
| Member 2 name + student number | Mbalenhle Precide Shandu (202209456) |
| Member 3 name + student number | Xolani Thwala (202032283) |
| Member 4 name + student number | Xolile Wendy Sibiya (202223792) |
| Member 5 name + student number | Amanda Nokwanda Mlotshwa (230011945) |
| Communication channel | WhatApp |
| Actual meeting rhythm | Tuesday and Thursday's at 18h00 -19h30 |